## Slide 1
224 Gb/s ADC-Based
Wireline Transceiver
01
22 nm ASIC Implementation
Professor Mohamed Radwan
Basel and Mohamed Ali
Notes: Opening slide. Implementation target: 22 nm ASIC. No fabrication. Supervisor Professor Mohamed Radwan. The conceptual cover art is from the previous deck and is not a fabricated chip. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .

## Slide 2
Today’s meeting
02
2 min
Idea
3 min
Method
& team
12 min
System progress
5 min
Plan
8 min
Discussion
System progress has the largest slot. Total: 30 minutes.
Notes: Agenda unchanged: 0–2 idea, 2–5 method/team, 5–17 system progress, 17–22 execution plan, 22–30 discussion. Presentation ends by minute 22. Eight minutes remain for Professor Radwan. The token follows meeting order; its animation duration is illustrative. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .

## Slide 3
Receiver idea
03
PAM-N
source
Channel
ADC / AFE
DFE
Decisions
Mode controller
Supply model
channel quality + supply status
Research question: less energy per recovered bit at the required BER.
Notes: Explain the idea in plain language before details. A receiver does not necessarily need its most expensive DFE configuration under every channel condition. We propose a controller that chooses among validated configurations using channel quality, supply status and an error-rate constraint. DFE means decision feedback equalization. Supply awareness could restrict safe operating modes or request supported operating changes. It does not mean an unvalidated voltage-droop response may lower throughput arbitrarily. Energy-proportional operation is a hypothesis, not an achieved property. Novelty requires literature review against energy-proportional equalizers and power-aware receivers. Source: user-provided Idea C screenshots and presentations/First meeting/Graduation_Project_Proposal_Three_Ideas.pdf, Idea C pages 6–8. Current user instructions and the updated named team table supersede the older seven-person allocation and 400G-first framing. Use the supervisor name exactly as supplied: Professor Mohamed Radwan. DFE background: https://www.mathworks.com/help/comm/ref/decisionfeedbackequalizer.html . A decision feedback equalizer uses earlier symbol decisions to cancel modeled postcursor intersymbol interference. The supply-aware controller proposed here and any energy improvement require separate validation. Build this architecture from the signal source to the receiver, then reveal the controller and supply model. The source and channel are external verification models unless the final chip boundary explicitly includes the transmitter. The DFE consumes the new PAM-N receiver samples and previous symbol decisions. Channel quality, supply indicators and error estimates feed a slower supervisory controller. Select among already characterized modes. Training or decision-directed error can provide a runtime quality proxy, while true BER uses known data in the verification environment. Choose an observable quality metric instead of assuming the chip has ground-truth bits in normal operation. Supply coupling must come from supported models, such as converter accuracy, jitter or digital timing limits. Source: user-provided Idea C screenshots and presentations/First meeting/Graduation_Project_Proposal_Three_Ideas.pdf, Idea C pages 6–8. Current user instructions and the updated named team table supersede the older seven-person allocation and 400G-first framing. Use the supervisor name exactly as supplied: Professor Mohamed Radwan. DFE background: https://www.mathworks.com/help/comm/ref/decisionfeedbackequalizer.html . A decision feedback equalizer uses earlier symbol decisions to cancel modeled postcursor intersymbol interference. The supply-aware controller proposed here and any energy improvement require separate validation. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .

## Slide 4
Four fair comparisons
04
 | Fixed DFE | Adaptive DFE
Fixed supply control | A | B
Supply-aware control | C | D
Same data, channel and rate. Count controller and monitor overhead.
Notes: The research comparison must use the same PAM-N rate, channel realizations, supply disturbances, input data, training overhead and energy boundary. A: fixed DFE and fixed operating point. B: DFE configuration adaptation at a fixed operating point. C: fixed DFE with supply-aware control. D: joint adaptation. Compare D against each appropriate baseline, not only the weakest A. Include controller, monitor and switching overhead in energy. Report net accepted data and error statistics, latency/recovery and throughput. Reducing data rate does not count as meeting a fixed 224G throughput target. Frame operating-point changes as candidate supported controls pending circuit and timing evidence. Source: user-provided Idea C screenshots and presentations/First meeting/Graduation_Project_Proposal_Three_Ideas.pdf, Idea C pages 6–8. Current user instructions and the updated named team table supersede the older seven-person allocation and 400G-first framing. Use the supervisor name exactly as supplied: Professor Mohamed Radwan. This slide answers Basel’s request for advanced options. Complexity adaptation is the main architectural lever: choose the number of active taps, stages and supported speculation structures. Supply awareness coordinates mode validity and supported operating points. Mixed or adaptive precision is an optional additional arithmetic dimension only if the primary comparison is stable. Floating-point or a more elaborate format is not automatically superior for this ASIC and is not a novelty claim. Full floating-point should remain a reference option unless area/timing/energy results justify it. Keep the feedback path fast and the supervisor controller slower. Add hysteresis, minimum dwell time, safe state switching, fallback modes, and retraining behavior where needed. Avoid promising savings. A useful outcome is a rigorous tradeoff boundary even if joint control does not improve energy. Source: user-provided Idea C screenshots and presentations/First meeting/Graduation_Project_Proposal_Three_Ideas.pdf, Idea C pages 6–8. Current user instructions and the updated named team table supersede the older seven-person allocation and 400G-first framing. Use the supervisor name exactly as supplied: Professor Mohamed Radwan. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .

## Slide 5
Who owns the work
05
Basel
System, MATLAB reference and ASIC-flow coordination
Analog
Fahd
Kareem Khalifa
Menna
Digital ASIC
Mohamed Ali
Nourhan
Verification
Islam
DSP
Omar
One reviewed reference connects modeling, RTL and verification.
Notes: Use the eight named team members in the updated photo, not the old seven-person generic table. Basel leads integration, owns the master MATLAB reference/configuration, specification and ASIC-flow coordination. Omar develops the communication/DSP model and arithmetic specification with Basel. Mohamed Ali and Nourhan own RTL and implementation. Islam owns independent tests, regressions and coverage. Fahd, Kareem Khalifa and Menna own analog/power behavioral and circuit work. Choose detailed sub-block owners in Week 1. All interface and algorithm changes require reviewed reference versions. Each work item has one accountable owner and a reviewer. Source: user-provided Idea C screenshots and presentations/First meeting/Graduation_Project_Proposal_Three_Ideas.pdf, Idea C pages 6–8. Current user instructions and the updated named team table supersede the older seven-person allocation and 400G-first framing. Use the supervisor name exactly as supplied: Professor Mohamed Radwan. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .

## Slide 6
The MATLAB signal chain
06
Bits
64-QAM
OFDM
Channel
ADC
FFT /
MIMO
Transmitter
Physical-link model
Frame
Quantization, noise and jitter
Available now: 64-QAM MIMO-OFDM. The PAM-N DFE is proposed work.
DAC
Notes: Progress section, 5–17 minutes, presented by Basel with Mohamed Ali supporting the digital implementation discussion. Allocate approximately 7 minutes to the existing MATLAB signal flow, test purposes, saved results and channel/noise assumptions. Allocate the remaining 5 minutes across the next-model distinction and verification evidence. Open the actual main script or saved results if useful, without starting a long simulation. Show what exists and how the test results support it. The code implements a 64-QAM MIMO-OFDM reference, known-channel checks, channel estimation and modeled quantization/noise/jitter. It is not a PAM-N DFE implementation. Pooled BER is 1.238623303e-5 from the saved L=1000 experiment over three seeds. The paper comparison is 2.4e-6 and the observed gap is about 5.16 times. Imported FEXT is weaker and noise reference differs, so the project cannot claim exact reproduction or superiority to the paper. The old proposal contains a better-than-paper SER statement, which the current saved data does not support. Do not repeat that claim. Source: results/224G/paper_clipping_confirmation.csv, config/224G_paper_specs.md and docs/validation.md, reviewed 24 October 2026. The L=1000 CSV gives 1276 errors across 103017600 bits, pooled BER 1.238623303e-5. The modeled channel and noise plane differ from the reference paper. These results do not establish circuit performance or exact paper reproduction. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .

## Slide 7
What each test checks
07
1
QAM theory
2
Main channel
3
FEXT
4
Cancellation
5
Short training
6
Full baseline
Each test isolates a different part of the receiver.
Notes: Progress section, 5–17 minutes, presented by Basel with Mohamed Ali supporting the digital implementation discussion. Allocate approximately 7 minutes to the existing MATLAB signal flow, test purposes, saved results and channel/noise assumptions. Allocate the remaining 5 minutes across the next-model distinction and verification evidence. Open the actual main script or saved results if useful, without starting a long simulation. Show what exists and how the test results support it. The code implements a 64-QAM MIMO-OFDM reference, known-channel checks, channel estimation and modeled quantization/noise/jitter. It is not a PAM-N DFE implementation. Pooled BER is 1.238623303e-5 from the saved L=1000 experiment over three seeds. The paper comparison is 2.4e-6 and the observed gap is about 5.16 times. Imported FEXT is weaker and noise reference differs, so the project cannot claim exact reproduction or superiority to the paper. The old proposal contains a better-than-paper SER statement, which the current saved data does not support. Do not repeat that claim. Source: results/224G/paper_clipping_confirmation.csv, config/224G_paper_specs.md and docs/validation.md, reviewed 24 October 2026. The L=1000 CSV gives 1276 errors across 103017600 bits, pooled BER 1.238623303e-5. The modeled channel and noise plane differ from the reference paper. These results do not establish circuit performance or exact paper reproduction. Test 1 checks ideal QAM against AWGN theory. Tests 2–4 isolate main channel, FEXT and cancellation with known channels and without full impairments. Tests 5–6 add channel estimation and modeled impairments. Zero observed errors in idealized tests are finite-run results. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .

## Slide 8
How symbol recovery works
08
Received samples
Ideal decision points
Equalization and detection
Illustrative subset of QAM points. Actual BER results follow.
Notes: Progress section, 5–17 minutes, presented by Basel with Mohamed Ali supporting the digital implementation discussion. Allocate approximately 7 minutes to the existing MATLAB signal flow, test purposes, saved results and channel/noise assumptions. Allocate the remaining 5 minutes across the next-model distinction and verification evidence. Open the actual main script or saved results if useful, without starting a long simulation. Show what exists and how the test results support it. The code implements a 64-QAM MIMO-OFDM reference, known-channel checks, channel estimation and modeled quantization/noise/jitter. It is not a PAM-N DFE implementation. Pooled BER is 1.238623303e-5 from the saved L=1000 experiment over three seeds. The paper comparison is 2.4e-6 and the observed gap is about 5.16 times. Imported FEXT is weaker and noise reference differs, so the project cannot claim exact reproduction or superiority to the paper. The old proposal contains a better-than-paper SER statement, which the current saved data does not support. Do not repeat that claim. Source: results/224G/paper_clipping_confirmation.csv, config/224G_paper_specs.md and docs/validation.md, reviewed 24 October 2026. The L=1000 CSV gives 1276 errors across 103017600 bits, pooled BER 1.238623303e-5. The modeled channel and noise plane differ from the reference paper. These results do not establish circuit performance or exact paper reproduction. This slide is a deliberately simplified concept illustration, not stored experiment data. Eight representative received symbol locations move toward their associated ideal decision points. The motion shows the goal of correction; it does not claim perfect equalization or zero errors. The next slide gives the actual stored result. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .

## Slide 9
The current result
09
Chart: BER (×10⁻⁶)
| Current model | Paper comparison
BER ×10^-6 | 12.3862 | 2.4
5.16×
BER gap remains
103 million
simulated bits
Channel and noise assumptions differ from the paper comparison.
Notes: Progress section, 5–17 minutes, presented by Basel with Mohamed Ali supporting the digital implementation discussion. Allocate approximately 7 minutes to the existing MATLAB signal flow, test purposes, saved results and channel/noise assumptions. Allocate the remaining 5 minutes across the next-model distinction and verification evidence. Open the actual main script or saved results if useful, without starting a long simulation. Show what exists and how the test results support it. The code implements a 64-QAM MIMO-OFDM reference, known-channel checks, channel estimation and modeled quantization/noise/jitter. It is not a PAM-N DFE implementation. Pooled BER is 1.238623303e-5 from the saved L=1000 experiment over three seeds. The paper comparison is 2.4e-6 and the observed gap is about 5.16 times. Imported FEXT is weaker and noise reference differs, so the project cannot claim exact reproduction or superiority to the paper. The old proposal contains a better-than-paper SER statement, which the current saved data does not support. Do not repeat that claim. Source: results/224G/paper_clipping_confirmation.csv, config/224G_paper_specs.md and docs/validation.md, reviewed 24 October 2026. The L=1000 CSV gives 1276 errors across 103017600 bits, pooled BER 1.238623303e-5. The modeled channel and noise plane differ from the reference paper. These results do not establish circuit performance or exact paper reproduction. Exact bar values in units of 10^-6 are 12.38623303 and 2.4. Current pooled BER 1276/103017600 from seeds 31,53,79. The reference comparison uses another channel/noise setup and is not exact reproduction. No improvement or hardware success is asserted. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .

## Slide 10
Working model and proposed study
10
Working OFDM baseline
QAM / IFFT
Channel
FFT / MIMO
Proposed PAM-N branch
PAM-N
Channel
DFE
PAM-N needs its own rate, sampling and matched BER baseline.
Notes: Continue the 12-minute system-progress review. Basel explains the working OFDM model and proposed PAM-N branch. Mohamed Ali connects the remaining work to digital implementation requirements. This distinction is essential. The working reference uses 64-QAM on OFDM tones and frequency-domain 2×2 MIMO equalization. A PAM-N time-domain DFE is a new architecture and must have its own baseline and rate budget. It is not a drop-in rename of the OFDM equalizer. Current OFDM gross rate is 223.5625 Gb/s per lane before extra training, FEC and protocol overhead. For example, uncoded PAM4 at 224 Gb/s needs 112 GBd, which does not inherit the current 75.25 GS/s sampling assumption. Decide PAM order, samples per symbol, ADC bandwidth, channel treatment and FEXT handling in Month 1. Compare adaptation modes within the same PAM-N model. Do not attribute an OFDM-to-PAM architecture change to the controller. Source: results/224G/paper_clipping_confirmation.csv, config/224G_paper_specs.md and docs/validation.md, reviewed 24 October 2026. The L=1000 CSV gives 1276 errors across 103017600 bits, pooled BER 1.238623303e-5. The modeled channel and noise plane differ from the reference paper. These results do not establish circuit performance or exact paper reproduction. Source: user-provided Idea C screenshots and presentations/First meeting/Graduation_Project_Proposal_Three_Ideas.pdf, Idea C pages 6–8. Current user instructions and the updated named team table supersede the older seven-person allocation and 400G-first framing. Use the supervisor name exactly as supplied: Professor Mohamed Radwan. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .

## Slide 11
Evidence needed for an ASIC
11
MATLAB
RTL
Physical
design
Release
checks
Working reference
Bit-accurate tests
Timing / power / area
Approved scope
PDK and qualified libraries still need confirmation. No fabrication.
Notes: Final part of the system-progress review: Mohamed Ali explains which evidence is still needed to turn the model into an implementation, and how RTL verification and physical checks will address the gaps. Islam maintains the verification matrix. Basel and Omar freeze the reference used by RTL scoreboards. Separate true BER using known verification data from an internal error proxy used by the controller. Test startup, training, error propagation, channel changes, supply steps, safe mode changes and worst-case throughput. Use multiple seeds, per-lane/error-count reports and confidence intervals, with correlated errors acknowledged. Circuit-derived analog models support long BER runs; representative transistor/PEX simulations validate their assumptions. Use timing and activity-informed power estimates with consistent voltage and switching assumptions. Actual silicon power is unavailable because there is no fabrication. Required checks for a core include equivalence/scoreboards, constraints, STA, CDC/RDC, DFT strategy and physical rules appropriate to the boundary. Workflow references: https://www.cadence.com/en_US/home/solutions/mixed-signal-solutions.html and https://www.mathworks.com/help/hdlcoder/gs/generate-hdl-code-from-matlab-algorithms.html . Actual PDK, cell libraries, qualified signoff tools and licenses remain unconfirmed. Under the recommended option, deliver a reproducible new PAM-N baseline alongside the existing OFDM model, verified configurable DFE/controller RTL, supply/AFE models, a physically implemented digital core and a selected analog block with the agreed circuit evidence. Document any revised scope honestly. Deliver design sources, constraints, version/tool manifests, reports and a manuscript draft. A standalone physical core with one analog block is not a complete manufacturing-ready transceiver. Complete TX/RX integration requires Option A’s separate scope and foundry signoff access. 400G remains optional, with its own channel/rate/sampling budget, and should produce requirements or feasibility evidence before implementation claims. No fabrication. International research submission depends on supervisor review, novelty/evidence and disclosure permission. Source: user-provided Idea C screenshots and presentations/First meeting/Graduation_Project_Proposal_Three_Ideas.pdf, Idea C pages 6–8. Current user instructions and the updated named team table supersede the older seven-person allocation and 400G-first framing. Use the supervisor name exactly as supplied: Professor Mohamed Radwan. Workflow references: https://www.cadence.com/en_US/home/solutions/mixed-signal-solutions.html and https://www.mathworks.com/help/hdlcoder/gs/generate-hdl-code-from-matlab-algorithms.html . Actual PDK, cell libraries, qualified signoff tools and licenses remain unconfirmed. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .

## Slide 12
Ten months of work
12
 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10
Models / access |  |  |  |  |  |  |  |  |  | 
DFE / supply |  |  |  |  |  |  |  |  |  | 
RTL / controller |  |  |  |  |  |  |  |  |  | 
Physical / results |  |  |  |  |  |  |  |  |  | 
Release / paper |  |  |  |  |  |  |  |  |  | 
M2 feasibility decision. Final months include fixes, release and the paper.
Notes: Month numbers start at approved kickoff. This plan updates the older proposal to include a deliberate PAM-N baseline and early physical-flow/throughput evidence. M1–2: reproduce the existing OFDM evidence, build the new fixed PAM-N baseline, do literature review, confirm PDK/tools, synthesize the critical DFE feedback path and choose an analog block. Gate: accept rate/channel/BER/power/area budgets and scope. M3–4: characterize selectable DFE modes, supply coupling and candidate circuit; start RTL and verification early. Gate: matched behavior and a credible circuit budget. M5–6: integrate controller and RTL; floorplan, initial P&R and analog layout. Gate: matched system regression and initial timing. M7–8: close routed timing/area/power, analog PEX and four-mode experiments. Gate: evidence supports claims. M9–10: contingency for fixes, final regression, release, thesis and manuscript. The full TX/RX option requires a revised detailed analog schedule and approved staffing/resources at M2. 400G cannot displace mandatory fixes. Source: user-provided Idea C screenshots and presentations/First meeting/Graduation_Project_Proposal_Three_Ideas.pdf, Idea C pages 6–8. Current user instructions and the updated named team table supersede the older seven-person allocation and 400G-first framing. Use the supervisor name exactly as supplied: Professor Mohamed Radwan. Potential novelty must survive literature review before claiming a new architecture or control method. Supply disturbances must have a calibrated path into receiver behavior; avoid injecting arbitrary noise simply to create an advantage. The DFE feedback dependency is a timing risk at the target baud rate and may require speculation, unrolling or parallel processing whose area and power overhead must be counted. Confirm one realistic analog block, such as a droop monitor or a tractable AFE block, rather than promising a complete 75+ GS/s ADC. An LDO must have a justified load/bandwidth specification before becoming a circuit deliverable. Show failure cases, controller overhead and a fair comparison. A paper-ready report is under team control; acceptance is not. Source: user-provided Idea C screenshots and presentations/First meeting/Graduation_Project_Proposal_Three_Ideas.pdf, Idea C pages 6–8. Current user instructions and the updated named team table supersede the older seven-person allocation and 400G-first framing. Use the supervisor name exactly as supplied: Professor Mohamed Radwan. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .

## Slide 13
Implementation scope
13
TX
RX
DSP
Full TX / RX
Converter + DSP + clocks
DFE / control
Analog block
ASIC core + analog block
Recommended
RTL
+ models
Model + RTL
Fallback
Full integration and 400G are conditional extensions.
Notes: Basel asked for all scope options and the best recommendation. Recommend Option B as a project planning judgment, not a demonstrated feasibility result. A complete mixed-signal TX/RX at this rate carries the largest converter/clock/IO/signoff burden and requires an early evidence-based go/no-go decision. B targets a verified DFE/controller ASIC core through physical design plus a carefully chosen analog monitor or AFE block, with a circuit-correlated full-system model. Digital 224G throughput must be proven using appropriate parallel/speculative architectures and cannot be inferred from MATLAB runtime. C is a fallback if physical implementation access fails, clearly labeled as simulation/synthesis evidence. Exact foundry and standard-cell libraries remain unconfirmed. Full manufacturing-readiness wording is reserved for a complete foundry-qualified package. B is a core/macro release, not a complete transceiver tapeout. All paths exclude fabrication. Workflow references: https://www.cadence.com/en_US/home/solutions/mixed-signal-solutions.html and https://www.mathworks.com/help/hdlcoder/gs/generate-hdl-code-from-matlab-algorithms.html . Actual PDK, cell libraries, qualified signoff tools and licenses remain unconfirmed. Under the recommended option, deliver a reproducible new PAM-N baseline alongside the existing OFDM model, verified configurable DFE/controller RTL, supply/AFE models, a physically implemented digital core and a selected analog block with the agreed circuit evidence. Document any revised scope honestly. Deliver design sources, constraints, version/tool manifests, reports and a manuscript draft. A standalone physical core with one analog block is not a complete manufacturing-ready transceiver. Complete TX/RX integration requires Option A’s separate scope and foundry signoff access. 400G remains optional, with its own channel/rate/sampling budget, and should produce requirements or feasibility evidence before implementation claims. No fabrication. International research submission depends on supervisor review, novelty/evidence and disclosure permission. Source: user-provided Idea C screenshots and presentations/First meeting/Graduation_Project_Proposal_Three_Ideas.pdf, Idea C pages 6–8. Current user instructions and the updated named team table supersede the older seven-person allocation and 400G-first framing. Use the supervisor name exactly as supplied: Professor Mohamed Radwan. Workflow references: https://www.cadence.com/en_US/home/solutions/mixed-signal-solutions.html and https://www.mathworks.com/help/hdlcoder/gs/generate-hdl-code-from-matlab-algorithms.html . Actual PDK, cell libraries, qualified signoff tools and licenses remain unconfirmed. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .

## Slide 14
Decisions for this meeting
14
Research question
ASIC boundary
Next milestone
Professor Mohamed Radwan
Agree the scope, the next deliverable and a follow-up date.
Notes: Stop presenting by minute 22. Use the remaining 8 minutes for feedback. Ask which precise contribution is defensible, which DFE configurations and supply mechanisms deserve priority, whether the recommended digital core plus selected analog block is the right scope, and which tools/cell libraries are actually available. Propose a short next deliverable: a reproducible status pack, targeted literature matrix, rate/throughput budget and PDK/tool access manifest within two weeks. Record a named owner and date for each action. Basel and Mohamed Ali lead the discussion. The named workstream owners describe project responsibilities, not additional presenters. No follow-up date is invented in this deck. Source: user-provided Idea C screenshots and presentations/First meeting/Graduation_Project_Proposal_Three_Ideas.pdf, Idea C pages 6–8. Current user instructions and the updated named team table supersede the older seven-person allocation and 400G-first framing. Use the supervisor name exactly as supplied: Professor Mohamed Radwan. Presenters are Basel and Mohamed Ali. Native diagrams and moving tokens illustrate signal flow or review steps, not measured propagation speed. Motion-path reference: https://learn.microsoft.com/en-us/openspecs/office_standards/ms-oe376/20acd8bd-6ba0-461d-ae9f-f7e0f90e1ff7 .